# 🚀 Project Roadmap & Phasing Strategy

This document outlines the development roadmap for the BrainX Educational Management System, divided into 4 strategic phases. Each phase allows for iterative testing and value delivery.

# 📅 Phase 1: Foundation & User Administration

Goal: Establish the core infrastructure, security, and user management systems.

Status: ✅ Completed / In-Progress

## Backend Tasks

✅ Project Setup: Initialize FastAPI, Git repo, and Virtual Environment.

✅ Database Design: Define Schemas for Users, Roles, and Permissions.

✅ Authentication: Implement JWT (Access/Refresh Tokens) and Password Hashing (Bcrypt).

⬜ User Management API:

CRUD User (Admin only).

`GET /me` (Self profile).

Role assignment (Admin, Teacher, Student, Parent).

⬜ Security: Setup CORS, `.env` management, and API rate limiting.

## Frontend Tasks

✅ Scaffolding: Setup Vite + React + TailwindCSS.

⬜ Auth Pages: Login, Forgot Password, and Reset Password screens.

⬜ Layouts: Create responsive layouts for Dashboard (Sidebar + Navbar).

⬜ Route Guarding: Implement Protected Routes ensuring role-based access.

# 📚 Phase 2: Academic Core & Scheduling

Goal: Enable the creation and management of Courses, Batches, and Enrollments.

Status: 🚧 In Development

## Backend Tasks

⬜ Course Module:

CRUD for Courses (Title, Description, Level).

Categorization and tagging.

⬜ Batch Management:

Create Batches linked to Courses.

Assign Teachers to Batches.

Set Start/End dates and Schedule times.

⬜ Enrollment System:

API to enroll Students into specific Batches.

Validation (Duplicate checks, Capacity limits).

⬜ Teacher Schedule:

API to fetch assigned batches and slots.

## Frontend Tasks

⬜ Admin Dashboard:

Data Grids/Tables for managing Courses and Batches.

User enrollment interface.

⬜ Student Dashboard:

"My Courses" view.

"Upcoming Classes" widget.

⬜ Teacher Dashboard:

"My Schedule" view.

Batch student list view.

# 🎥 Phase 3: Live Classroom & Real-time Collaboration

Goal: Integrate live video conferencing and real-time communication tools.

## Backend Tasks

⬜ Meeting Integrations:

Zoom API: Generate meeting links for classes.

Google Meet: Alternate meeting provider integration.

⬜ Live Class Management:

Logic to determine "Is Class Live Now?".

Store meeting recordings/links.

⬜ Communication:

Chat System: Create chat groups automatically per Batch.

Socket.IO / WebSocket implementation for real-time messaging.

⬜ File Storage:

Integrate Bunny.net for uploading Study Materials.

## Frontend Tasks

⬜ Classroom Interface:

"Join Class" button logic (Active only when teacher starts).

Embedded video player or Redirect logic.

⬜ Chat UI:

Slack-like chat interface for Batch groups.

File attachment previews.

⬜ Notifications:

Toasts/Alerts for "Class Starting Soon".

# 🏆 Phase 4: Assessment, Gamification & Analytics

Goal: Measure student performance, drive engagement, and provide actionable insights.

## Backend Tasks

⬜ Assessment Engine:

CRUD for Assignments/Quizzes.

Submission endpoints for Students.

⬜ Grading System:

Teacher grading interfaces.

Automated grading for multiple-choice questions.

⬜ Gamification:

Badges: Award logic (e.g., "Perfect Attendance", "Top Scorer").

Leaderboards: Per batch ranking.

⬜ Reporting & Analytics:

Weekly attendance reports.

Course completion rates.

Export data to CSV/PDF.

## Frontend Tasks

⬜ Exam Interface:

Timed quiz UI.

File upload for homework submissions.

⬜ Progress Tracking:

Visual graphs (Chart.js / Recharts) for student grades.

⬜ Profile & Badges:

Display earned badges on Student Profile.

⬜ Mobile Responsiveness:

Final polish for mobile/tablet views.

# 🔮 Future Considerations (Post-Phase 4)

Payment Gateway: Stripe/Razorpay integration for paid courses.

Mobile App: React Native build.

AI Tutor: LLM integration for doubts assistance.